Status Report for Singularity Software

Week 5 | Current state is green

# Tasks completed last week

* Met with Sriram to get M2 feedback – AM
* Finalized M2 – SS
* Began work on M3 – SS
  + Documentation, Installation, Legal, Licensing, and Performance – EV
  + UI, Reliability, and Supportability – AM
  + Design Constraints and Usability – RR
  + Hardware and Software Interfaces, layout – KZ

# Tasks to be completed next week

* Complete M3 by Sunday – SS
* Get coding environment up and running over fall break – SS

# Key issues/problems

No issues are currently on the horizon; the team seems to be interacting and contributing well and fairly and the project feels on-track.

# Weekly metrics

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Team Member Name | Actuals from Previous Week | Variance for Last Week | Forecast Time for Upcoming Week | Totals to Date | Signature |
| Mullans | 150 | +20 | 140 | 585 |  |
| Rodriguez | 110 |  | 130 | 420 |  |
| Veatch | 240 |  | 140 | 530 |  |
| Zimmerman | 150 |  | 150 | 480 |  |